## Slide 1: WalletWatch
Chandler
Stevens
David
Ang
Jason
Djajasasmita
Matthew
Paik

## Slide 2: Updated UI

## Slide 3: Viewing Expense History

## Slide 4: Task List

## Slide 5: Task List (Sprints 1-5)
Sprint 1 (3/22-3/28)
  Setup Phase
Sprint 2 (3/29-4/4)
  Start implementing TAB 1: Add New Entry
Sprint 3 (4/5-4-11)
  Finish backlog for TAB 1
  Start implementing TAB 2: View Aggregated Analytics
Sprint 4 (4/12-4/18)
  Finish creating line chart and totals on UI
  Continue implementing TAB 2: View Aggregated Analytics
Sprint 5 (4/19-4/25)
  Finish creating pie chart and drop-down selection filters
  Continue implementing TAB 2: View Aggregated Analytics

## Slide 6: Task List (Sprints 6-10)
Sprint 6 (4/26-5/2)
  Finish backlog for TAB 2
  Start implementing TAB 3: View Data History
Sprint 7 (5/3-5/9)
  Finish creating list and delete functionality
  Continue implementing TAB 3: View Data History
Sprint 8 (5/10-5/16)
  Finish backlog for TAB 3
  Start implementing settings button/window
Sprint 9 (5/17-5/23)
  Finish backlog for settings window
  Implement PIN verification window
Sprint 10 (5/24-5/30)
  Finish backlog for PIN verification
  Bug fixes
  Finishing Touches
  Optionally add extra features

## Slide 7: Test Repository

## Slide 8: Test Repository
TAB 1 Tests
  Ensure screen is always visible upon app launch
  Ensure that clicking tab 1 when on a different page will always display tab 1
  Ensure all buttons on UI work correctly
  Ensure that data stored in XML file is correctly formatted

## Slide 9: Test Repository
TAB 2 Tests
  Ensure that clicking tab 2 will always display tab 2
  Ensure that graphs are accurate
  Ensure colors of categories always match total display and graph lines/pie slices
  Ensure totals are mathematically correct
  Ensure selecting other drop-down options update graph and totals

## Slide 10: Test Repository
TAB 3 Tests
  Ensure that clicking tab 3 will always display tab 3
  Ensure that scrollable list navigates all respective entries
  Ensure that all entries display all available expense details
  Ensure that deletion works for both single entries and multiple entries
  Ensure entry is not changed until user confirms edits
  Ensure that upon editing/deleting list of entries that clicking tab 2 will update graph

## Slide 11: Test Repository
Settings Tests
  Ensure tapping Settings button successfully opens Settings
  Ensure that category only changes if user taps Save Changes button and confirms
  Ensure that category change completely erases old data
  Ensure that category change truly changes category label
  Ensure user can toggle PIN off or on
  Ensure that PIN only changes once user confirms changed PIN
  Ensure that forgotten PIN only displays upon correct answer to security question
  Ensure that user can safely exit Settings

## Slide 12: Test Repository
PIN Verification Tests
  Ensure that PIN verification is only displayed if user opts-in for using a PIN
  Ensure that incorrect PIN attempts are rejected
  Ensure that correct PIN attempts are accepted
  Ensure a correct PIN input proceeds to requested screen

## Slide 13: Test Repository
Optional Release Tests
  Optionally post app to Google Play Store
  Optionally ensure successful download and installation on an Android system

## Slide 14: Contact Us
Questions?
Let us know at paikm@spu.edu
Track our progress @ https://github.com/matt2849/CSC4151